## Slide 1
Yosemite Community College District’s Journey with Modern Campus
Server
Web Server: Self-hosted
Design (Vision Point)
HTML, CSS, JS, etc.
Accessibility testing
Validation testing (W3C)
MC Func Spec
Ensure templates are provided as needed.
REQUIREMENTS
Scheduling development
Development begins
Weekly Status
Development Delivery
Documentation
MC Training:
Web-based sessions
End to end testing of:
Templates
Modules
Yosemite Community College District:
Manual creation of content & Prepare pages for Go-live!
DEVELOPMENT
MC TRAINING
TESTING
CONTENT PREP
~ 8-12 weeks
~ 2-4 weeks
~ 1 week
~ 15-25 weeks
ONBOARDING
~ 4-8 weeks